Robert.Kaminski@rl.af.mil

Quarterly Report for the period 1 Jan 02 - 31 Mar 02

1.  The recipient shall submit quarterly reports on or about the 15th of January, April, July, and October.  One copy each shall be provided to the following persons as listed in Article 5, Administrative Responsibilities.

The July report, Project Summary Report, shall provide a project summary and shall, in addition to the distribution shown below, be posted to a web site to be designated by DARPA.

(a)  Air Force Research Laboratory (or Navy) Program Manager (electronic only;  MS Office-compatible)

(b)  Grants Administration Office.

(c)  Air Force Research Laboratory (or Navy) Grants Administrator (or the AFRL

Grants Officer, if no AFRL Grants Administrator is listed in Article 5)

(d)  DARPA Program Manager(electronic only;  MS Office-compatible)"

The report will have two major sections; the Technical Status Report and the

Business Status Report (see (a) and (b), below, respectively).

(a)  Technical Status Report.  The technical status report

will detail technical progress to date and report on all problems, technical

issues, or major developments during the reporting period.  Each of the

topics described below shall be addressed:

(i)  A comparison of actual accomplishments with the

goals and objectives established for the period, the findings of the

investigator, or both.

Five milestones from the final (i.e. post-budget cut) grant are below.

"2#4: An early milestone in the highest speed & resolution method proposed here will be the incorporation of a fluorescent nucleotide triphosphate by T7 RNA polymerase under control of a caged ATP or GTP. (Dr. Mitra)

2#5: use these to regulate the incorporation of dNTPs in the format of an RNAPol-etaDNAPol fusion."

The development costs for goal 1#1 have been now estimated to be higher than the costs for the single bp memory (2#4 & 2#5), and since the latter is more desirable for the long term (having at least 100-fold higher bit-density), we have moved it forward as a project goal.  We have obtained pure error-prone polymerases (replacing the etaDNAPol above): E. coli Pol IV mutant and the DinB homologue (Dbh) from Sulfolobus solfataricus (in collaboration with Tom Ellenberger & Laura Silvian).  We will assess them for incorporation of mismatched dNTPs as well as photoreleased NPE-caged-mant-dGTP  [mant = 2'/3'-O-(N-methylanthraniloyl; NPE= P3-(1-(2-nitrophenyl)ethyl)].

"1#2: We will do a lab test of an alternative to Flp involving Lambda-Red homologous recombination. (Mr. Reppas)"

A new system has been developed, debugged, and proven to be a useful alternative to Flp/Int based exchange systems (commercial example is the Gateway cloning system).  One advantage of our system is that the exchange oligonucleotide can be designed rather than being stuck with the natural recognition sites of specialized recombination machinery. Another is that we can avoid the need for PCR from existing collections of genes.  This project has become advanced enough now that it is being imported into the Flexgene consortium plans for determining the optimal expression methods for 30,000 proteins (in collaboration with Josh LaBaer),

"1#3: We will establish a plan including all necessary existing strains and required constructs for testing a RAG recombination variant usable in mammalian whole organism cell-lineage monitoring. (Mr. Shendure)"

We established a plan for a third lineage method(RAG), and then a fourth based on endogenous DNA-methylation and our polony technology. A fifth would be based on Activation-Induced-cytidine Deamination mediated Class-Switch Recombination (AID-CSR, Nature 416, 340-5; 2002)

"4#1: For the minigenome project, important demonstrations will be the replication dependent in vitro translation of GFP or luciferase using crude  E.coli lysates. (Dr. Tian)"

We have now demonstrated this for a poly-GFP construct and have obtained expression clones for all 21 ribosomal 30S proteins(in collaboration with Gloria Culver).  We are constructing one affinity tagged protein, one drug-resistance tagged rRNA and protein.

(ii)  Reasons why established goals were not met, if appropriate.

The goals were met (or exceeded).

(iii)  A cumulative chronological list of written publications in technical journals.  Include those in press as well as manuscripts in preparation and planned for later submission.  Indicate likely journals, authors, and titles.

Bulyk ML, Johnson PL, Church GM.  Nucleotides of transcription factor binding sites exert interdependent effects on the binding affinities of transcription factors. Nucleic Acids Res. 2002 Mar 1;30(5):1255-61.

Weber G, Shendure J, Tanenbaum DM, Church GM, Meyerson M.  Identification of foreign gene sequences by transcript filtering against the human genome. Nat Genet. 2002 Feb;30(2):141-2.

Badarinarayana, V, Estep, PW, Shendure, J, Edwards, J, Tavazoie, S, Lam, F and Church, GM (2001) Selection analyses of insertional mutants using subgenic-resolution arrays; Nature Biotechnology  Nov;19(11):1060-5.

Ge, H, Church, GM, Vidal, M (2001) Correlation between transcriptome and interactome data obtained from S. cerevisiae. Nature Genetics, Dec;29(4):482-6.

Schilling, CH, Covert, MW, Famili, I, Church, GM, Edwards, JS, Palsson, BO (2002) Genome-scale metabolic models of less characterized organisms: A case study for Helicobacter pylori . Submitted to J. Bact. special issue.

Dudley, AM, Aach, J, Steffen, MA, and Church, GM (2002) Measuring absolute expression with microarrays using a calibrated reference sample and an extended signal intensity range. Submitted to Proc. Nat. Acad. Sci.

Cheung, KJ, Badarinarayana,V, Selinger, D, Janse, D, and Church, GM (2002) Microarray analysis reveals supercoiling-dependent transcription in the Escherichia coli osmotic stress regulon.  Submitted to Genome Research.

Cohen, B, Pilpel,Y, Mitra, R, Church,GM (2002) Discrimination between paralogs using microarray analysis: Application to the Yap1p and Yap2p transcriptional networks. Proc. Nat. Acad. Sci. in press.

Masuda, N. and Church, GM. (2002) Global Analysis of Escherichia coli Gene Expression during the Overexpression of the Response Regulator EvgA.  Submitted to J. Bacteriol.

Wright, M and Church,GM (2002) An Open-source Oligonucleotide Microarray Probe Standard for Human and Mouse.  Submitted to Nature Biotechnology.

Zhu, Z, Pilpel, Y, and Church, GM (2002) Computational Identification of Transcription Factor Binding Sites via a Transcription-factor-centric Clustering (TFCC) Algorithm.  J. Molec. Biol. in press.

(iv)  A list of professional personnel associated

with the research effort.  List any advanced degrees awarded, including

dates, recipient, type of degree, and thesis title.

Professional Personnel

George Church	Ph.D. Harvard University, Cambridge, MA 1984 Biochem. & Molecular Biology, B.A. Duke University, Durham, NC 1974 Zoology & Chem

John Aach	09/1980-01/1987: Boston University, Boston, MA. PhD Interdisciplinary Studies: Philosophy and Psychology 09/1972-06/1975: Princeton University, Princeton, NJ.

AB Music

Allegra Petti	B.A. Biology, cum laude, Rice University, May 1998

Research topic:  Inference of transcriptional regulatory networks from

microarray data using nonlinear mathematical models.

# Nikos Reppas	  MBiochem. (combination of BA and MA) from Oxford

# University received June 1998. The MA thesis title is "X-ray

# Crystallographic Analysis of the Aspartate181->Alanine Substrate-Trapping

# Mutant of Human Protein Tyrosine Phosphatase 1B (PTP1B) Catalytic Domain".

# Rob Mitra		PHD - MIT 2000, MS - MIT 1993, BS - MIT 1993

Research Topic - High Throughput Sequencing Technology

Xiaohua Huang	  Ph.D. in Biophysical Chemistry (September, 1996), Stanford University  B.S.  in Chemistry (July, 1986), Zhongshan University, Guangzhou, China

Daniel Segre	2000 : Ph.D. in Life Sciences, Department of Molecular Genetics, The Weizmann Institute of Science, Rehovot, Israel. Advisor: Prof. Doron Lancet. Title: The primordial emergence of compositional inheritance.

(v)  Papers presented at meetings, conferences, seminars, etc.

Nov 27-Dec 1, 2001 DARPA BioCOMP meeting Monterey, CA (George Church)

Dec 17, 2001 Biomedical Informatics Grand Rounds Mon 11 AM Children's Hospital, Boston (George Church)

Jan 31, 2002   Whitehead Institute Functional Genomics Seminar Series (George Church)

Feb 12, 2002 MIT Mathematics Dept: "The challenge of integrating informational, spatial, temporal, and optimal models: toward synthetic biology.

Feb 14, 2002    BWH Clinical Pathology Conference Series: "Relating Genetic differences to Gene Expression and Cell Proliferation: Technologies and Models." (George Church)

Feb 26, 2002    Harvard Inst. Medicine Genomics Center "Genome-wide measures and system models for protein interactions and cell proliferation." (George Church)

Feb 27, 2002    HMS BBS minisymposium on Functional Genomics & Informatics (George Church, Martha Bulyk, Fritz Roth, Marc Vidal)

Mar 18-19, 2002 Gaithersburg, MD Genomes to Life Mathematics Workshop (Matthew Wright)

Mar 23, 2002 E.coli resources meeting, Chicago, IL (Doug Selinger)

(vi)  Consultative and advisory functions to other laboratories and agencies, especially Air Force and other DoD laboratories on research supported under the agreement.  Provide factual information about the subject matter, institutions, dates, and the names of individuals involved.

George Church initiated discussion in December of a collaboration involving Tom Knight (DARPA BIOCOMP grantee at MIT EE/CS) and Eric Lander at the Whitehead Genome Center to completely sequence two nearly-minimal genomes of tactical value to both BIOCOMP projects.  This should save DARPA BIOCOMP about $600K.

(vii)  New discoveries, inventions, or patent disclosures and specific applications stemming from the research effort.

A patent has been filed on Nov 14, 2001 titled "Amplification of a Nucleic Acid Strand Segments" (as a continuation of Patent # 09/143,014 filed Aug 28,1998).  It was based on work funded in part by DOE, as well as impact of recent work on this DARPA BIOCOMP.

(b)  Business Status Report.  The business status report

shall provide summarized details of the budget status of this agreement.

Provide a comparison of budgeted and actual expenditures. Any major

deviations shall be explained with discussion of proposed actions to address

the deviations.

We have a definite need for additional funds (closer to the original budget) if that is at all possible at this point, it will accelerate our progress in light of the new discoveries (above).

The Financial Report format is as follows:

The financial report you are expecting on Agreement No. F30602-01-2-0586

cannot be filed today due to administrative issues between Harvard Medical

School and the Air Force Research Laboratory.  Sponsored Programs

Administration at Harvard Medical School has yet to receive a fully

executed copy of the agreement from the Air Force Research Laboratory and

therefore is unable to set up the award and issue an account number for Dr.

Church's use.

An account number was established on dd/mm/yyyy and spending is as follows:

xxxx

Should you have any further questions regarding this matter, please do not

hesitate to contact:

Mary Beth Shertick

Financial Manager

Department of Genetics

Harvard Medical School

617-432-7662